Installment Management System (IMS)

.NET Internship Project — Agile Sprint Plan

4-Week Timeline  |  Scrum Framework  |  1-Week Sprints

# 1. Team & Roles

| Name | Scrum Role | Primary Ownership Area |
| --- | --- | --- |
| Suhaib Ijaz | Scrum Master + Developer | Foundation, Data Layer, Tenant Infra, DevOps |
| Syed Haseeb Hassan Shah | Developer | Installment Plans, Scheduling & Admin API |
| Muhammad Kashif | Developer | Payments & JazzCash Integration |
| Haseeb Subhani | Developer | Customer Portal & Notifications |

Suhaib Ijaz is Scrum Master for this project — he facilitates ceremonies, maintains the backlog/board, and unblocks the team — in addition to owning the Foundation workstream below. Because Scrum Master duties take real time, his dev backlog is intentionally lighter than the other three members'.

# 2. Scrum Master Responsibilities — Suhaib Ijaz

- Set up and maintain the sprint board (GitHub Projects or Trello) with the backlog below.

- Facilitate Sprint Planning every Monday and Sprint Review + Retro every Friday.

- Run a 15-minute daily stand-up (WhatsApp voice note or quick call) — each member shares: done yesterday, doing today, blockers.

- Track velocity/progress and flag scope risk to the team early.

- Remove blockers — e.g. chasing JazzCash sandbox access, WhatsApp Business API approval, environment issues.

- Own final integration checks before each sprint demo.

# 3. Sprint Ceremonies & Cadence

| Ceremony | When | Purpose |
| --- | --- | --- |
| Sprint Planning | Monday, Week start | Pick backlog items for the week, confirm ownership and Definition of Done. |
| Daily Stand-up | Every day, 15 min | Quick sync: progress, plans, blockers. Suhaib facilitates via WhatsApp group. |
| Sprint Review / Demo | Friday, Week end | Each member demos their working piece; merge into a combined demo where possible. |
| Sprint Retrospective | Friday, after review | What went well / what didn't / one change for next sprint. |

# 4. Sprint Backlog — Week by Week

## Sprint 1 — Foundation & Setup  (Week 1)

Sprint Goal: Repo, database schema, and auth are working; every member can run the project locally and has a skeleton to build on.

| Member | Sprint Backlog Items |
| --- | --- |
| Suhaib Ijaz (Scrum Master) | - Create GitHub repo, branch strategy, and sprint board - Solution structure: API / Application / Domain / Infrastructure layers - Core entities: Tenant, Customer, Product, InstallmentPlan, InstallmentSchedule - EF Core DbContext, initial migration, DB connection (Postgres/SQL Server) - Tenant isolation: TenantId columns + global query filters - ASP.NET Core Identity + JWT login (staff), role-based access - AuditLog table + reusable audit-logging helper - Facilitate Sprint 1 planning & daily stand-ups |
| Syed Haseeb Hassan Shah | - Review architecture doc; design InstallmentPlan creation flow & schedule-generation algorithm - Draft Admin API route skeleton (/api/admin/installment-plans, /fine-rules) - Design FineRules table fields (Type, Value, GracePeriodDays) - Set up local dev environment; pull Suhaib's initial schema and validate |
| Muhammad Kashif | - Register/request JazzCash sandbox merchant account - Study JazzCash Hosted Checkout vs Mobile Wallet Direct + secure-hash signing - Design Payments table (Amount, Method, ProcessorTransactionId, Status) - Draft skeleton for /api/payments/jazzcash/initiate and /callback routes |
| Haseeb Subhani | - Request/confirm WhatsApp Business API access - Draft Customer Portal API skeleton (/api/portal/auth/login, /installments) - Design INotificationSender interface (WhatsApp / SMS / email) - Set up local dev environment; pull Suhaib's initial schema and validate |

## Sprint 2 — Core Feature Build  (Week 2)

Sprint Goal: End-to-end happy path works: staff creates a plan → schedule generates → payment can be recorded → ledger updates → portal shows it.

| Member | Sprint Backlog Items |
| --- | --- |
| Suhaib Ijaz (Scrum Master) | - Finish auth edge cases (roles: admin vs collector) - Support/pair with teammates on entity or query-filter issues - Keep sprint board updated; unblock JazzCash/WhatsApp access if still pending - Facilitate Sprint 2 planning, stand-ups, review, retro |
| Syed Haseeb Hassan Shah | - Build plan creation endpoint (principal, installments, frequency, start date, markup) - Auto-generate InstallmentSchedule (due dates + amounts) - Manual schedule adjustment endpoint (reschedule, waive fee) wired to AuditLog - Implement FineRules CRUD (view/configure tenant fine policy) |
| Muhammad Kashif | - Build /jazzcash/initiate (build payload, compute HMAC-SHA256 hash) - Build /jazzcash/callback with hash verification - Payments row creation + append-only ledger recompute (sum → AmountPaid/Status) - Basic manual/cash payment recording endpoint |
| Haseeb Subhani | - Customer Portal read endpoints: /installments, /payments, /fines, /products - Portal auth (phone/OTP, tenant-scoped) - Implement WhatsApp sender behind INotificationSender (real or stub) - Wire portal 'pay now' button to Kashif's /initiate endpoint |

## Sprint 3 — Integration, Automation & Dashboard  (Week 3)

Sprint Goal: Background jobs, dashboard, QR payments, and reminders are live; all four modules work together as one system.

| Member | Sprint Backlog Items |
| --- | --- |
| Suhaib Ijaz (Scrum Master) | - Set up Hangfire (background job infra + dashboard) - Integration pass: merge all branches, resolve schema/entity conflicts - Tenant-isolation testing across all endpoints (no cross-tenant leaks) - Code review across the team; facilitate Sprint 3 ceremonies |
| Syed Haseeb Hassan Shah | - Admin dashboard endpoint (overdue/upcoming, search/filter) - Idempotent daily fine-calculation background job - Fine waive endpoint (audited) - Bug-fix pass on plan/schedule module |
| Muhammad Kashif | - QR-code generation for a due installment amount - Payment retry / payment-link generation for overdue installments - Idempotent callback handling — dedupe on ProcessorTransactionId - Bug-fix pass on payments module |
| Haseeb Subhani | - Reminder background job (WhatsApp, ahead-of and on due date) - Payment verification/reconciliation reflected in portal UX - Notification templates (reminder, payment confirmation) - Bug-fix pass on portal/notifications module |

## Sprint 4 — Testing, Polish & Demo  (Week 4)

Sprint Goal: System is deployed, tested end-to-end, and the team is ready to present a working demo.

| Member | Sprint Backlog Items |
| --- | --- |
| Suhaib Ijaz (Scrum Master) | - Dockerize app; deploy to chosen host (Azure App Service / VPS) - Coordinate full team bug-bash session - Compile final documentation / README - Facilitate final retro + prepare demo run-through |
| Syed Haseeb Hassan Shah | - Cross-test plan/scheduling module with real data - Fix bugs found during bug-bash - Write short module docs + demo script for plans/dashboard |
| Muhammad Kashif | - Cross-test payments/JazzCash module (including callback retries) - Fix bugs found during bug-bash - Write short module docs + demo script for payments/QR |
| Haseeb Subhani | - Cross-test portal + notifications end-to-end - Fix bugs found during bug-bash - Write short module docs + demo script for portal/reminders |

# 5. Definition of Done (applies every sprint)

- Code builds and runs locally without errors.

- Feature is tenant-scoped and respects the global query filter (no cross-tenant data leaks).

- Endpoint tested manually (Postman/Swagger) with at least one success and one failure case.

- Changes pushed to a feature branch and a Pull Request opened for review.

- Any schema change is a migration, not a manual DB edit.

- Sensitive actions (schedule edits, manual payments, fine waives) write to AuditLog.

# 6. Role-Based Dashboards / Panels

Beyond the modules in Section 4, the system needs a separate dashboard/panel per user role. These are grouped and assigned to whoever already owns the related module, so no one is starting a new domain from scratch.

| Role / Panel | Owner | Panel Scope |
| --- | --- | --- |
| Admin Management | Suhaib Ijaz | Full system control panel: manage all roles/permissions, system-wide settings, staff account oversight. |
| User Management | Suhaib Ijaz | Create/edit/deactivate internal staff accounts, assign roles, reset access — built on the auth/RBAC layer he already owns. |
| Front Desk Management | Syed Haseeb Hassan Shah | Walk-in customer registration, quick plan lookup, in-person payment recording — ties directly into plan creation. |
| Guarantor | Syed Haseeb Hassan Shah | Panel for a plan's guarantor to view the linked customer's plan status and their own guarantee obligations. |
| Vendor Management | Muhammad Kashif | Vendor/supplier profiles, products supplied, vendor payment/settlement tracking — pairs with the payments ledger. |
| Accountant | Muhammad Kashif | Financial dashboard: ledger view, revenue, reconciliation status, exportable payment summaries. |
| Inquiry Officer | Haseeb Subhani | Dashboard for incoming customer inquiries/leads, follow-up status, conversion to a plan — customer-facing, notification-driven. |
| Recovery Officer | Haseeb Subhani | Overdue/defaulted account list, collection action log, call/visit notes — pairs with the reminder job. |
| Simple Customer | Haseeb Subhani | The existing self-service Customer Portal (view installments, pay, view history). |

| Member | Panels Owned | Count | Build In |
| --- | --- | --- | --- |
| Suhaib Ijaz | Admin Management, User Management | 2 | Sprint 1–2 (extends auth/RBAC work) |
| Syed Haseeb Hassan Shah | Front Desk Management, Guarantor | 2 | Sprint 2–3 (extends plans module) |
| Muhammad Kashif | Vendor Management, Accountant | 2 | Sprint 2–3 (extends payments module) |
| Haseeb Subhani | Inquiry Officer, Recovery Officer, Simple Customer | 3 | Sprint 2–3 (extends portal module) |

Note: 9 role panels on top of the existing 4-week scope is a lot for a first release. Recommend building each panel as a thin, role-filtered view over data/endpoints that already exist (reusing the RBAC layer) rather than as fully separate features — and treating polish/edge-case handling on the lower-priority panels (Vendor Management, Inquiry Officer) as stretch goals if Sprint 4 runs tight.

# 7. Tools

- Source control: GitHub (private repo, feature branches, PR review before merging to main)

- Board: GitHub Projects (Kanban view: Backlog / In Progress / Review / Done)

- Comms: WhatsApp group for daily stand-up updates and quick blockers

- API testing: Postman / Swagger (auto-generated from ASP.NET Core)

- CI/CD: GitHub Actions (build + test on every PR)